DUSEL Beamline Working Group Meeting Summary

April 30, 2008 – Comitium

Present:  Mike Andrews, Jeff Appel, Dixon Bogert, Sam Childress, Don Cossairt,

Nancy Grossman, Dave Harding, Jim Hylen, Vic Kuchler, Chris Laughton,

Mike Martens, Elaine McCluskey, Rob Plunkett, Gina Rameika, George Velev

Young-Kee Kim, Steve Holmes

Absent: Bill Griffing, Bob Zwaska

Next Meeting: June 2, 2008 – 11:00 am, Comitium WH-2SE

Next Meeting Agenda Items:

Gina Rameika – Review of previous work on DUSEL v expt. needs and beamline

Dixon Bogert – Siting considereations for DUSEL beamline

Mike Martens – Project X WBS items

Action Items from This Meeting:

Edit charge with additions

(Jeff, with suggestions from others)

Better define boundaries between this WG and Project X WG

(Jeff, Steve, and Young-Kee)

Decide on method for storing documents and other WG material

(Nancy to talk to Alan Wehman, Jeff to talk to CD about Sharepoint, etc.)

Determine task code for charging future WG effort

(Jeff and Steve)

Discussion of Charge:

In the discussion of the charge, several items were noted as missing: near detector hall, safety, and public involvement initiatives. In addition, there is currently an overlap ambiguity with the Project X Working Group on such items beam extraction and optics, target, horns, and dump.  The boundaries need to be better defined.

While we may note implications of upgrades beyond the 2.5 MW of Project X, we are to focus on this power level.

Once we all come up to speed on what has already been done, we will systematically go through relevant items, starting with the specification for what beam can and should be possible starting with the output of Project X.  We will also want to understand the lessons learned from the NuMI experience, both in terms of process and technical lessons.