DUSEL Beamline Working Group Meeting #2

Summary

June 2, 2008 – Comitium

Present:  Mike Andrews, Jeff Appel, Dixon Bogert, Don Cossairt, Bill Griffing,

Nancy Grossman, Dave Harding, Jim Hylen, Chris Laughton, Mike Martens,

Elaine McCluskey, Rob Plunkett, Gina Rameika, George Velev, Bob Zwaska

Young-Kee Kim

Absent: Sam Childress, Vic Kuchler

NOTE ON BNL and LBNL CONTACTS – Milind Diwan (BNL) and Kevin Lesko (LBNL) have been identified as laboratory contacts for the working groups, and will be

included in meeting announcements and mailings.

Next Mtg.: June 9, 2008 – 11:00 am, Loc’n To Be Announced  – CHANGE OF LOC’N

We are looking for a videoconference room (with difficulty so far) to allow the above external laboratory contacts to participate.

Next Meeting Agenda Items

Mike Martens – Project X WBS items

Dixon Bogert – Siting considereations for DUSEL beamline

Action Items from This Meeting

---------------------------------------

Send e-mail on method for storing documents and other WG material

(Jeff.)

Get all our documents into the new DocDB area.

Estimate approximate manpower needs to design a beamline to DUSEL.

(Gina)

Discussion of Charge

--------------------------

An edited version of the charge was distributed and discussed.  The new version includes the suggestions from the last meeting, and clarifies that the DUSEL Beamline WG will be responsible for elements starting with the “left turn” from the NuMI beamline.  Thus, extraction will be in the domain of the Project X WG.  Where there are elements that would have some issues in common between the NuMI and DUSEL beamlines (target, horns, and dump), we expect that the same people will be responsible for both beamline designs.

P5 Recommendations and Timelines

--------------------------------------------

We noted the priority given to the DUSEL long-baseline neutrino program, and the rather early timeline given for beginning R&D on the beamline.  This implies that our working group needs to get its initial work into presentable form in the next six months.

We noted that P5 has the ANU part of the NOvA project going ahead, even if NOvA is delayed by funding.

Action Items from the Last Meeting

-------------------------------------------

We reviewed the status of the action items from last month.  All completed except for Jeff’s e-mail about the use of the AD Documents Database – which is already set up for us.  See

http://beamdocs.fnal.gov/SNuMI-public/DocDB/ListTopics

and go to the links for DUSELBWG.  There are four categories now:

DUSEL Background Documents

DUSEL External Documents

DUSEL Meeting Presentations

DUSEL Meeting Summaries

Presentation on Long-Baseline Neutrino Experiment Needs and Lessons from NuMI

So far, we anticipate that all documents will be public.

Presentation on Long-Baseline Neutrino Experiment Needs and Lessons from NuMI

-----------------------------------------------------------------------------------------------------

Gina Rameika discussed the needs for a long-baseline experiment.  The main need is to have lots of integrated beam power on target to produce lots of neutrinos.  We discussed the effects of energy on the amount of beam power available for other things at 8 GeV.  This will be discussed again, since there is some disagreement on this point.

Need for Full-Time-Equivalent (FTE) Estimates for Designing the Beamline

--------------------------------------------------------------------------------------------

Young-Kee Kim asked for an estimate of manpower needed to design a DUSEL beamline, and Gina Rameika agreed to put something together based on the NuMI experience.